# Project Proposal

Finding the Best Budget-Friendly Travel Destinations

Using Data Mining

TEAM NAME: Group 1

Team Members

Angela johnson

Annabel Tapia

Hasmik galstyan

Jeffrey morales toledo

Josue sanchez

thant Thiri myo kyi

Course: COMP 541 DATA MINING

Instructor: Taehyung Wang

Date: Jun 02 ,2026.

Revision History

| Version | Date | Author | Description of Changes |
| --- | --- | --- | --- |
| 0.1 | [05/27/2026] | Group 1 | Initial draft — Business Understanding phase |
| 0.2 | [05/31/2026] | Group 1 | Internal review; refined objectives, plan, and cost-benefit analysis |
| 1.0 | [06/02/2026] | Group 1 | Final version submitted for Project Proposal |

Table of Contents

1. Executive Summary	3

2. Project Background	3

3. Business Objectives	3

4. Business Success Criteria	4

5. Inventory of Resources	4

5.1 Personnel	4

5.2 Data Resources	4

5.3 Computing Resources	5

5.4 Software Resources	5

6. Requirements, Assumptions, and Constraints	5

7. Risks and Contingencies	6

8. Terminology	6

9. Costs and Benefits	7

10. Data Mining Goals	7

11. Data Mining Success Criteria	8

12. Project Plan	8

13. Initial Assessment of Tools and Techniques	9

14. Team and Expertise	10

15. Expected Outcomes	10

16. Impact and Significance	11

17. Conclusion	12

18. References	13

# Executive Summary

This project will use data mining to help travelers find budget-friendly destinations. Travel planning can be stressful because people have to compare costs, ratings, safety, transportation, and activities across many different places. This project is focused on helping students, young adults, and other budget-conscious travelers choose destinations that are affordable but still worth visiting.

The project will analyze travel-related data such as hotel prices, food costs, transportation costs, attraction ratings, number of reviews, and safety scores. Data mining methods such as clustering, classification, and ranking may be used to group destinations, predict whether they are budget-friendly, and create a simple travel value score.

The expected outcome is a clear and useful comparison of destinations that helps travelers make better decisions based on both cost and overall travel value.

# Project Background

Travel planning can be stressful because travelers have to compare many things such as, hotel prices, food costs, transportation, safety, ratings, and activities. This information is often spread across different websites, which makes it hard to quickly decide which destination is the best choice. For people traveling on a budget, the cheapest place is not always the best value. Some destinations may be affordable but have fewer activities or lower ratings, while others may cost more but offer a better overall experience. This project will use data mining to compare destinations more clearly and help identify places that are both affordable and worth visiting.

In addition, travelers may value destinations differently in terms of budget, travel style, and travel priorities. Data mining can help simplify the travel decision-making process by identifying destinations that provide the best balance between affordability and overall experience.

# Business Objectives

The main objective of this project is to create a data-driven way to compare travel destinations for people traveling on a budget. The project will focus on identifying destinations that offer the best combination of affordability, quality, and overall travel value. Instead of only ranking destinations by the lowest costs, this project will consider multiple factors such as lodging prices, transportation costs, attraction ratings, and safety. The goal is to support better travel decision-making by showing which factors make a destination more budget-friendly

# Business Success Criteria

This project will be considered successful if it provides a clear and useful way to compare travel destinations based on affordability and overall value. A successful outcome would give users a better understanding of which destinations provide the best value for their money. The results should be easy to understand and should include charts, rankings, or destination groups that help explain why certain places are considered budget-friendly.

# Inventory of Resources

## 5.1 Personnel

The project team consists of 6 members. The team divides the project tasks collaboratively across data collection, data preparation, modeling, and evaluation. Each member takes a primary task focused on data collection and cleansing, but all members contribute to data exploration, modeling discussions, and writing the report. Task assignments are detailed in Section 14. No external business or domain experts are formally engaged; domain knowledge is built from the data sources and public travel research.

## 5.2 Data Resources

Six public data sources have been identified. All are accessible through free download or free developer API tiers.

| Data Source | Type | Data Provided |
| --- | --- | --- |
| Numbeo — Cost of Living | Crowd-sourced web data / CSV | Cost of living indices by city: rent, food, transport, restaurant prices |
| World Bank DataBank — World Development Indicators (Tourism) | Structured tabular / API | Country-level tourism arrivals, receipts, and expenditure |
| Inside Airbnb | Structured tabular CSV | Short-stay accommodation listings and prices by city |
| TripAdvisor Hotel Reviews (Kaggle) | Unstructured text + ratings | Hotel and destination reviews with rating scores |
| Amadeus for Developers — Flight Search API | Semi-structured JSON via API | Flight offers, routes, and fare prices |
| OpenWeatherMap API | API | Current/forecast weather |

## 5.3 Computing Resources

- Team members’ personal laptops for data preparation, analysis, and report writing.

- Google Colab (free tier) on cloud and Jupyter Notebook with Anaconda engine provide GPU access for training the Transformer-based sentiment model.

- Google Drive for version control, files sharing, and collaboration.

## 5.4 Software Resources

All software used is open-source and free of cost: Python, pandas, NumPy, scikit-learn, NLTK / spaCy, Hugging Face Transformers, PyTorch, matplotlib, seaborn, and Plotly, within Jupyter / Google Colab notebooks. Tool selection is justified in Section 14.

# Requirements, Assumptions, and Constraints

Requirements:

- The data mining pipeline is fully reproducible.

- The final recommendations must be human-interpretable.

- All data collections must be verified as either open-source or available through public developer tiers.

- Processing techniques adhere to acceptable use for academic research.

Assumptions:

- Static data can sufficiently represent the current costs and destination quality.

- Location naming conventions can be unified through data cleaning processes.

- Crowd-sourced data (Numbeo and TripAdvisor reviews) reasonably reflects real prices and traveler experiences, despite some noise.

- Prices captured from APIs and listings during the data collection window are representative of typical costs for the destination.

- The sentiment expressed in hotel reviews is a reasonable proxy for overall traveler satisfaction with a destination.

- The set of destinations analyzed is large enough to produce useful and generalizable patterns.

Constraints:

- Strict 6-week project timeframe.

- API rate limitations.

- Hardware is limited to local computing power or Google Colab free-tier computing resources.

# Risks and Contingencies

| Risk | Impact/Probability | Contingency |
| --- | --- | --- |
| API Rate Limiting | High/High | Extract and cache data, and use this as the dataset instead of relying on live API data |
| Location Naming/Identification Mismatch | High/Medium | Create mappings that can convert abbreviations, airport codes, etc., to destination locations |
| Difficulty merging sources (inconsistent city/country names, currencies) | High/Medium | Build a master destination lookup table early; standardize names and convert all prices to a single base currency (USD). |
| Transformer model training is too slow or resource-heavy | Medium/Medium | Use a lightweight model (DistilBERT) or a pre-trained sentiment model; train on a representative sample using a free GPU on Colab. |
| Team member unavailability | Medium/Medium | Use modular task assignment and cross-train members; keep shared documentation so work can be picked up by others. |

# Terminology

Data Mining Terminology:

- Entity Resolution: The data cleaning process of mapping records from various datasets to a real-world location.

- DBSCAN (Density-Based Spatial Clustering): An unsupervised learning algorithm that groups points based on feature density and is highly effective at identifying complex clusters and detecting outliers.

- NDCG@K (Normalized Discounted Cumulative Gain): A recommendation system evaluation metric that measures the quality and position ranking relevance of the returned items.

Business Terminology

- Top K Selection: A query response that limits output to the K highest scoring items.

# Costs and Benefits

Because this is an academic project, the main cost is team effort and time. Software and data are free, and APIs are used within free tiers. The project delivers several benefits that together justify its cost. Most directly, it can help a budget traveler save money on a typical trip and replaces 3–5 hours of manual cross-website research with a single ranked output. The multi-source data mining pipeline is a reusable framework that can be applied to other ranking problems, and the Budget Value Index has clear product potential. The project also carries strong educational value, giving the team hands-on experience with multi-source integration and the full CRISP-DM process. Even with conservative assumptions, the recurring value to travelers scales with the number of users while the project cost is one-time, so the benefits clearly outweigh the costs.

# Data Mining Goals

The business objectives are translated into the following technical data mining goals:

- Build an integrated dataset. Combine the six sources into one clean, analysis-ready dataset where each record is a destination described by cost, accommodation, flight, weather, and satisfaction features.

- Segment destinations through clustering. Apply and compare K-means, hierarchical clustering, and DBSCAN to group destinations into interpretable value tiers (for example, low-cost high-value vs. high-cost premium).

- Derive a satisfaction score from reviews. Use a Transformer-based sentiment model to classify thousands of hotel reviews, then aggregate the results into a destination-level traveler satisfaction score.

- Construct and validate a Budget Value Index. Combine cost, satisfaction, and weather quality into a single composite weight score, and use it to produce a ranked list of budget-friendly destinations.

# Data Mining Success Criteria

Success will be measured in technical terms as follows:

- Clustering quality: A silhouette score of at least 0.50 and a low Davies-Bouldin index, with clusters that are interpretable and can be described in plain business terms.

- NLP Feature Extraction Validity: The text-mining preprocessing pipeline must successfully map review text to a normalized sentiment space [-1.0, 1.0], with zero null injections across all destinations.

- Algorithmic Ranking Performance: Success will be measured via recommendation system metrics. The vector ranking engine must achieve a Normalized Discounted Cumulative Gain (NDCG@K) of ≥ 0.85 and a Precision@K of ≥ 0.80 across cross-validated user simulation trials.

- Index validity: The Budget Value Index produces a stable, defensible ranking that does not change drastically under small, reasonable changes in the scoring weights (sensitivity check).

The interpretability of clusters and the reasonableness of the final ranking are partly subjective; these will be judged by the project team and reviewed with the course instructor during the Evaluation phase.

# Project Plan

The project follows the six phases of CRISP-DM 1.0 over an approximately 6-week term based on course timeline. The plan below lists overall each stage with its duration, key activities, and deliverables. The Modeling and Evaluation phases are expected to iterate: if evaluation shows weak results, the project will return to modeling or data preparation.

| Phase / Stage | Key Activities | Duration | Deliverables |
| --- | --- | --- | --- |
| 1. Business Understanding | Define objectives, assess situation, set data mining goals, plan project | Week 1 | This proposal |
| 2. Data Understanding | Collect data from all 6 sources; describe, explore, and verify data quality | Week 2 | Assignment 1- Data collection, description & quality reports |
| 3. Data Preparation | Clean, integrate, standardize name, feature engineering, and text preprocessing | Week 3 | Cleaned, integrated dataset |
| 4. Modeling | Run clustering algorithms; train Transformer sentiment model; build the Budget Value Index; build regression model | Week 4 | Trained models and the Budget Value Index |
| 5. Evaluation | Assess models against success criteria; review results against business objectives; gather test-user feedback | Week 5 | Evaluation report; refined results |
| 6. Deployment / Reporting | Produce final ranked output and visual dashboard; write final report; prepare presentation | Week 6 | Final report |

# Initial Assessment of Tools and Techniques

Tools have been selected early because they influence the whole project. The team will use the Python data science ecosystem, which is free, well-documented, and supports every stage of this project.

- Python, pandas, NumPy: Core language and libraries for data loading, cleaning, integration, and feature engineering across all six sources.

- scikit-learn: Clustering (K-means, hierarchical, DBSCAN), regression models, evaluation metrics, and preprocessing utilities.

- NLTK / spaCy: Text preprocessing of hotel reviews — tokenization, stop-word removal, normalization.

- Hugging Face Transformers + PyTorch: Fine-tuning and running the Transformer-based sentiment model on review text.

- matplotlib, seaborn, Plotly: Data exploration, visualizations, and the final results dashboard.

- Jupyter / Google Colab: Interactive development; Colab provides free GPU access for the deep learning model.

- Google Drive: Version control, file sharing, and team collaboration.

Among the six data sources, the TripAdvisor hotel reviews are unstructured text .The chosen deep neural network architecture for this modality is a Transformer, specifically a pre-trained BERT model (DistilBERT for efficiency), fine-tuned for sentiment classification.

# Team and Expertise

All members share a common technical base. The team divides the project into task areas. The work is collaborative: data exploration, modeling decisions, evaluation, and report writing are done together as a group.

The table below shows each member’s primary task focus. These focuses keep the project organized and make sure every part has a clear owner, while the team still works together on the analysis.

| Member | Task Focus |
| --- | --- |
| All | Group coordination, project planning, and the Business Understanding write-up. |
| Angela/Annabel | Data collection — cost of living and tourism data (Numbeo, World Bank DataBank). |
| Josue/Jeffrey | Data collection — accommodation and flight data (Inside Airbnb, Amadeus API). |
| Hasmik/Thiri | Data collection — hotel reviews and weather data (Kaggle reviews & OpenWeatherMap). |
| All | Data preparation — cleaning, source integration, feature engineering, and review-text preprocessing. |
| All | Modeling and evaluation — clustering, sentiment analysis, the Budget Value Index, and visualizations. |

Modeling, testing, and writing the final report are shared responsibilities. The focuses above mainly show who leads and coordinates each task area; in practice, members support each other across phases, especially during the data preparation and modeling work, which carries the most effort.

# Expected Outcomes

The project is expected to deliver the following results:

- Ranked destination list: An objective ranking of at least 50 destinations by overall value for budget travelers.

- Budget Value Index: A single composite score per destination combining cost, traveler satisfaction, and weather quality.

- Destination value segments: Clear clusters describing types of destinations (for example, low-cost high-value) with profiles explaining each group.

- Satisfaction insights: Destination-level satisfaction scores derived from sentiment analysis of hotel reviews.

- Visual dashboard and report: Visualizations and a final report communicating the findings to a non-technical audience.

Outcomes will be measured and validated against the data mining success criteria in Section 11 (clustering, sentiment, and regression metrics) and the business success criteria in Section 4. Validation includes held-out test sets for the predictive models, a sensitivity check on the index weights, and feedback from a small group of test users.

# Impact and Significance

The potential impact of your project on the field or industry.

The potential impact, long-term benefits, and applications of the data mining project on the travel industry are significant. This project will significantly affect the tourism and travel industry, helping travelers find ideal and budget-friendly destinations. It will save time and resources, shifting tourism from marketing-driven to data-driven choices.

One of the potential impacts is lowering entry barriers for low-income groups, students and young adults. The project evaluates and compares destinations based on expenses, safety, and activities to streamline finding high-value, budget-friendly options.

It also shifts consumer reliance away from sponsored advertisements to unbiased, algorithmic value scores. While most travelers rely on mainstream applications for bookings, they are often unaware that algorithmic recommendations may favor corporate sponsors.

The other nonobvious impact is balanced regional tourism. This project diverts tourist traffic from overcrowded hotspots to hidden, budget-friendly alternative destinations. This helps companies attract more clients and creates a more supportive market for small businesses.

Long-Term Benefits:

- Sustained Local Economies: Provides steady, predictable revenue to emerging, under-reported global tourist economies.

- Enhanced Safety Predictability: Combines safety data with cost metrics to ensure budget travel does not compromise personal safety.

- Reduced Planning Fatigue: Decreases the time spent researching multiple platforms from days to minutes.

Long-Term Applications:

- API Integrations: Feeds value-optimized data into existing platforms like Skyscanner, Airbnb, or Google Flights.

- Predictive Booking Engines: Forecasts future budget destinations based on historical inflation, currency trends, and flight routes.

- Personalized Lifestyle Dashboards: Matches budget travelers with destinations based on past spending habits and style preferences.

# Conclusion

The conclusion will summarize what the project finds after comparing travel destinations using cost, lodging, flight, review, tourism, and weather data. It will focus on which destinations appear to be the strongest choices for budget travelers and why those destinations rank well in the Budget Value Index.

The final section will also discuss the main patterns found through clustering and sentiment analysis. For example, it will explain whether some destinations stand out as low-cost and high-value, whether some are affordable but receive weaker reviews, and whether others cost more but offer better traveler experiences. These findings will be connected back to the project’s main goal of helping travelers compare destinations more clearly.

The conclusion will also mention the project’s limits, such as API restrictions, missing data, differences between estimated and real travel costs, and possible bias in crowd-sourced reviews. Finally, it will describe how the project could be improved in the future by adding more destinations, using more current price data, or allowing users to adjust the ranking based on their own travel priorities.

# References

Chapman, P., Clinton, J., Kerber, R., Khabaza, T., Reinartz, T., Shearer, C., & Wirth, R. (2000). CRISP-DM 1.0: Step-by-step data mining guide. SPSS Inc.

Numbeo. (n.d.). Cost of Living. Retrieved from https://www.numbeo.com/cost-of-living/

The World Bank. (n.d.). World Development Indicators — Tourism. DataBank. Retrieved from https://databank.worldbank.org/id/f1ddbc94

Inside Airbnb. (n.d.). Get the Data. Retrieved from https://insideairbnb.com/

Joe Beach Capital. (n.d.). Hotel Reviews [Data set]. Kaggle. Retrieved from https://www.kaggle.com/datasets/joebeachcapital/hotel-reviews

Amadeus. (n.d.). Amadeus for Developers — Flight Offers Search API. Retrieved from https://developers.amadeus.com/

OpenWeather. (n.d.). OpenWeatherMap API. Retrieved from https://openweathermap.org/api